Proposal for JAI HIND SINDHU EDUCATION TRUST

Client

Organization: Jai Hind Sindhu Education Trust
Implementation Period: 30 days
Investment: ₹70,000 (all-inclusive)

COMPONENT 1: WEBSITE + HOSTING INFRASTRUCTURE

Vision

A unified, modern digital gateway for Jai Hind Sindhu Education Trust that reflects institutional excellence and facilitates seamless parent-student engagement.

Deliverables

| Feature | Description | Value |
| --- | --- | --- |
| Responsive Website | Mobile, tablet, and desktop optimization | Full accessibility across all devices |
| Modern UI Design | Contemporary, professional aesthetic | First-impression excellence |
| SEO Optimization | Search engine visibility setup | Increased organic reach |
| Secure Hosting | 25 GB dedicated space | Reliable performance |
| SSL Certificate | HTTPS encryption | Parent trust and security |
| Multi-Site Support | Up to 10 subdomains | PreSchool, Junior College, MUCC integration |

Timeline & Investment

- Duration: 7 days to launch

- Investment: ₹30,000

- Delivery: Update homepage draft layout within 48 hours of approval

COMPONENT 2: ADMISSION FORM DEVELOPMENT

Objective

Modernize admission processes with intelligent, database-driven forms tailored to each educational level.

Scope of Work

| Admission Level | Features | Individual Cost |
| --- | --- | --- |
| Primary School | Database design + reports | ₹10,000 |
| Classes 1-4 | Database design + reports | ₹10,000 |

Table 1: Admission Form Development Breakdown

Capabilities

- Responsive Data capture and validation

- Real-time database synchronization

- Custom report generation

- Secure data storage with backup

- Export functionality for analysis

Investment

Total for this component: ₹20,000

COMPONENT 3: ADMISSION PROCESS SUPPORT

Strategic Support Services

- Email Notification System: Automated admission updates to parents and candidates

- Merit List Management: Unified portal for publishing results across:

  - PreSchool admissions

  - Junior College placements

  - MUCC College selections

- Workflow Automation: Reduces manual entry and communication delays

- Multi-Level Coordination: Centralized dashboard for admission tracking

Business Impact

- Eliminates redundant manual processes

- Ensures consistent communication quality

- Provides audit trail for compliance

- Reduces admission cycle time by ~25%

Investment

Total for this component: ₹15,000

COMPONENT 4: PRIMARY SCHOOL SMS COMMUNICATION

Communication Excellence

Service Details:

- SMS Credits: 10,000 messages

- Validity: 1 full year from activation

- Sample Use Cases:

  - Attendance alerts to parents

  - Event notifications

  - Fee payment reminders

  - Emergency communications

  - Academic milestone updates

Strategic Value:

- Direct parent engagement

- 95%+ open rate (vs. email)

- Instant, reliable delivery

- Cost-effective mass communication

Investment

Total for this component: ₹5,000

INVESTMENT SUMMARY

| Service Component | Investment |
| --- | --- |
| Website + Hosting Infrastructure | ₹30,000 |
| Admission Form Development | ₹20,000 |
| Admission Process Support | ₹15,000 |
| Primary School SMS Support | ₹5,000 |
| TOTAL PROJECT INVESTMENT | ₹70,000 (All-Inclusive) |

Table 2: Complete Project Investment Breakdown

What's Included:
✓ Design and development
✓ Data migration and setup
✓ SSL certificates and hosting
✓ Initial training and documentation
✓ 8-hour response support

IMPLEMENTATION ROADMAP

Phase 1: Planning & Design (Days 1-4)

- Requirement finalization

- Homepage layout delivery (within 48 hours)

- Institutional branding alignment

Phase 2: Development (Days 5-10)

- Website development and customization

- Admission form creation and testing

- Database schema implementation

Phase 3: Deployment (Days 11-19)

- Hosting configuration

- SSL certificate activation

- Live site migration

Phase 4: Support Activation (Days 20+)

- Admission system training

- SMS platform activation

- 24/7 monitoring and support

TERMS & CONDITIONS

Payment Structure

- 70% Advance: ₹49,000 on proposal approval

- 30% Balance: ₹21,000 on project completion

Service Standards

- Response Time: Within 8 working hours

- Communication: Email-based support system

- Corrective Actions: Delivered within agreed timeframe

- Infrastructure: 99.5% uptime guarantee

Client Responsibilities

- Domain transfer from current vendor

- Early hosting arrangement before expiration

- Content and assets provision

- Timely approval on key milestones

Support & Maintenance

- Post-launch support included for 30 days

- Technical assistance for all components

- Performance monitoring and optimization

- Security updates and patches

WHY CHOOSE THIS PARTNERSHIP

Expertise

- Proven experience in Institution digitalization

- Multi-level institutional coordination

- Database-driven solution architecture

Reliability

- 8-hour response commitment

- Transparent communication

- Phased delivery with milestone tracking

Value

- All-inclusive pricing with no hidden costs

- Scalable architecture for future growth

- Integrated ecosystem across all institution levels

Impact

- Immediate operational efficiency gains

- Enhanced institutional credibility

- Improved parent-student communication

- Competitive digital presence

NEXT STEPS

For Approval

- Review proposal scope and timeline

- Confirm institutional branding guidelines

- Provide domain and hosting details

- Execute approval and initiate 70% advance payment

Upon Approval

- Immediate form development commencement

- Homepage layout delivery (48 hours)

- Weekly progress updates

- Milestone-based delivery tracking

CONTACT & ENGAGEMENT

Service Provider: Inborn Marketing
Phone: +91 9930953147
Email: ciodushy@gmail.com 
Website: www.inbornmarketing.com

Proposal Valid Until: 30 days from date of receipt
Prepared For: Jai Hind Sindhu Education Trust
Date: December 2025

APPENDIX: VALUE JUSTIFICATION

ROI Indicators

- Admission Processing Time: Reduced by 25-30%

- Parent Satisfaction: Enhanced through automated communication

- Operational Cost: Reduced manual labor (~10 hours/week saved)

Scalability

- SMS system expandable to all institution levels (5,000+ additional credits for ₹2,500)

- Advanced analytics and reporting modules available for future integration

Security & Compliance

- SSL/HTTPS encryption for all transactions

- Regular backup and disaster recovery

- Audit trail for admission data

This proposal represents a strategic investment in Jai Hind Sindhu Education Trust's digital transformation and operational excellence. We look forward to partnering with your institution.